U.S. Army Corps of Engineers, Pittsburgh                                                       8 March 2006

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  March 2006 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 30 June 2006.

Montgomery L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the upstream lock gates in the 110-ft x 600-ft lock chamber that were damaged in navigation accidents.  The repair work is scheduled to begin at 1:00 AM on 21 March 2006 and be completed by 11:00 PM on 23 March 2006.  The 110-ft x 600-ft lock chamber will be closed to river traffic during this 3-day work period.  The 56-ft x 360-ft lock chamber will be open to navigation during this work period.  Moderate delays are expected.  (See Notice to Navigation Interests No. 06-4 for more details)

Montgomery L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the land wall 13' x 14' emptying valve in the 110-ft x 600-ft lock chamber.  The repair work is scheduled to begin at 11:00 PM on 23 March 2006 and be completed at 11:00 PM on 30 March 2006.  The 56-ft x 360-ft lock chamber will be closed to river traffic during this 7-day work period.  The large 110-ft x 600-ft lock chamber will be open to navigation during this work period except as follows.  Large chamber closures up to 4-hours will occur periodically (approximately 3 times during the 7-day work period) to move and install valve parts and equipment on the land wall.  Intermittent delays are expected.  (See Notice to Navigation Interests No. 06-5)

Emsworth L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the downstream land wall gate anchorage in the 110-ft x 600-ft lock chamber.  The repair work is scheduled to begin on 10 April 2006 and be complete on 14 April 2006.  The 110-ft x 600-ft lock chamber will be closed to river traffic during this 5-day work period.  The 56-ft x 360-ft lock chamber will be open to navigation during this work period.  Major delays are expected.

(See Notice to Navigation Interests No. 06-6)

Hildebrand L/D, Monongahela River-  The U.S. Army Corps of Engineers Repair Fleet will dewater the single 84-ft x 600-ft lock chamber and repair the lock gates and seals.  The work is scheduled from 2 May 2006 through 2 June 2006.  No river traffic can pass through Hildebrand during this 32-day work period.  (See Notice to Navigation Interests No. 06-8)

Operations Division

SUBJECT: March 2006 Meeting

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:

www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

wmw.lrp.usace.army.mil/current/

c. District Navigation Notices:

http://www.lrp.usace.army.mil/or/or-f/navrpt.htm

3.  OTHER ITEMS OF INTEREST

As part of the Lower Mon River Project, five (5) dikes are to be constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  With consideration of allowable tolerance for stone placement underwater, we would expect to have no local high spots shallower than 12.5 feet at the intermediate operating pool level of El. 721.8.  This work, when complete, will mitigate outdrafts in the upstream approach

of the locks during high water events.  We have received a bid proposal from an 8(a) small disadvantaged business and the Corps Project Delivery Team is negotiating the final price to perform the work.  When a contract is awarded, the Corps of Engineers contractor will be required to have a communication and coordination plan with navigation as well as a helper boat available to assist tows navigating the upper approach during the dike placement activities.

Other Pittsburgh District Activities.

o     COL Stephen L. Hill deployed on 5 March 2006 to support post Hurricane Katrina and Rita recovery efforts.  He will serve as the Mississippi Valley Division G3 Operations Officer located in New Orleans, LA and will focus on efforts to restore the levee system.  During his 2-month deployment, LTC Peter A. Steinig will be the Acting Commander for the Pittsburgh District.

o     A series of Congressional staff visits in Washington D.C. were conducted on 13-16 February by COL Hill, Rich Hancock and Curt Meeder.  They provided project status reports and District

2

Operations Division

SUBJECT: March 2006 Meeting

capabilities to perform additional work on projects of interest to staff members of Senators Santorum and Specter, and Representatives Mollohan, Ryan, Doyle, Peterson, Shuster, Hart, Murphy and Murtha.  Also, along with Division Commander, BG Berwick, and representatives from the Great Lakes and Ohio River Districts, they briefed the House Appropriations Committee staffers on Pittsburgh District's programs.

o     14-16 March 2006:  Inland Waterways Conference in Memphis, TN

/signed/

RICHARD C. LOCKWOOD

Chief, Operations Division

3

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 3/8/06

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.erh.noaa.gov/pbz

## WEATHER RECAP

Although temperature was near normal in February, the monthly average temperature was 8 degrees/day colder than in January.  Precipitation averaged 1.50 - 1.75 inches in the Allegheny and Ohio River basins, which is 0.50 – 1.00 inch below normal.  In the Monongahela River basin precipitation averaged only slightly more than 1.00 inch or nearly 2.00 inches below normal.

At the Pittsburgh International Airport monthly precipitation was 1.74 inches, which is 0.63 of an inch below normal. Temperature averaged 0.10 of a degree/day below normal. Snowfall was 9.7 inches, which is 2.6 inches below normal.

For the first 7 days March temperatures were 5.1 degrees below normal and precipitation was 0.22 of an inch or 0.47 of an inch below normal. Snowfall was 0.6 of an inch. Snowfall for the season is 31.2 inches or 2.1 inches below normal.

### RIVER FLOWS and ICE

No major rises occurred on the area’s rivers during February, and there is no ice on the major rivers in the region. Currently flows on the Allegheny, Monongahela, and Ohio Rivers are only 25 to 30 percent of the long term median flow.

#### HIGH WATER POTENTIAL

The high water potential is near normal. There is very little snow cover and no river ice. The outlook is for a warm and rainy period over the next 7 days followed by a return to cooler conditions. Some significant rises are possible.  A widespread 2.0 to 2.5 inches of rain in 6 to 12 hours is needed to bring the major rivers to bankfull.

##### WEATHER FORECAST

Today: 20 percent of afternoon showers. High 45 to 50.

Tonight:  80 percent chance of showers. Low in the lower 40s.

Thursday: 50 percent chance of showers. High near 65.

Thursday Night: 60 percent chance of showers/ thunderstorms. Low in the upper 40s.

Friday: 50 percent chance of showers. High in the lower 60s.

Friday night: Partly cloudy. Low in the lower 40s.

Saturday:  Partly Cloudy with a 50 Percent chance of showers. High in the upper 60s.

Saturday Night:  Mostly cloudy. 40 percent chance of showers. Low in the upper 40s.

Sunday:  Mostly cloudy. 40 percent chance of showers. High in the upper 60s.

Monday:  Partly cloudy. Low near 45. High in the lower 60s.

Tuesday:  50 percent chance of showers. Low in the lower 40s. High near 55.

The 8 to 14 day forecast…below normal temperatures and above normal precipitation.

The Mar Outlook …Near normal temperature and above normal precipitation.

The Apr-May-Jun Outlook…near normal temperature and at or below normal                                                             precipitation.