Notice to
Navigation Interests

In reply refer to			US Army Corps of Engineers, Pittsburgh District

Notice No. below			1000 Liberty Avenue, Pittsburgh, PA  15222-4186

(412) 395-7650

http://www.lrp.usace.army.mil/or/or-f/navrpt.htm

Notice No.  08-XX                                                                                       Date: December XX, 2008

1.  The following is the Pittsburgh District Repair Fleet’s planned schedule of lock maintenance work that will result in lock closures or delays to navigation traffic during calendar years 2009 and 2010.

## Repair/Maintenance Schedule for 2009

Month/Duration			Location/Activity

23 March through		POINT MARION L/D, MONONGAHELA RIVER

03 April 2009			Renovate Land Wall Emptying Valve and

(10 Days)                Operating Machinery. 								     Single Chamber (84’ x 600’) Open

Minor Delays to Navigation

14 April through		C.W. BILL YOUNG L/D, ALLEGHENY RIVER

23 April 2009			Replace Downstream Miter Gates and

(9 Days)                Repair Gate Operating Machinery.

Single Chamber (56’ x 360’) Closed

No River Traffic Can Pass Through Lock

01 June through		     HANNIBAL L/D, OHIO RIVER

19 June 2009			Replace Land Wall Filling Valve and

(19 Days)               Operating Machinery.

Large Chamber (110’ x 1200’) Open

Small Chamber (110’ x 600’) Closed

Minor Delays to Navigation

22 June through		PIKE ISLAND L/D, OHIO RIVER

31 July 2009		     Dewater 110’x 600’ Lock Chamber,

(40 Days)                Repair Lock Gates and Mooring Bitts.

Large Chamber (110’ x 1200’) Open

Small Chamber (110’ x 600’) Closed

Minor Delays to Navigation

## Repair/Maintenance Schedule for 2009

Month/Duration			Location/Activity

10 August through		BRADDOCK L/D, MONONGAHELA RIVER

28 August 2009			Repair Auxiliary Lock Gate Operating

(19 Days)               Machinery and Gate Seals.

Large Chamber (110’ x 720’) Open

Small Chamber (56’ x 360’) Closed

Minor Delays to Navigation

8 September through		EMSWORTH L/D, OHIO RIVER

25 September 2009   	Dewater Single 110’ x 600’ Main Lock,

(18 Days)		     Repair Emptying Valves.

Large Chamber (110’ x 600’) Closed

Small Chamber (56’ x 360’) Open

Major Delays to Navigation

13 October through		BRADDOCK L/D, MONONGAHELA RIVER

20 October 2009		Replace Land Wall Emptying Valve

(8 Days)               and Renovate Operating Machinery.

Large Chamber (110’ x 720’) Open

Small Chamber (56’ x 360’) Closed

Minor Delays to Navigation

2 November through		DASHIELDS L/D, OHIO RIVER

20 November 2009   	     Repair 110’ x 600’ Main Lock

(18 Days)	    	     Miter Gates.

Large Chamber (110’ x 600’) Closed

Small Chamber (56’ x 360’) Open

Major Delays to Navigation

##### Repair/Maintenance Schedule for 2010

Month/Duration			Location/Activity

8 March through		C.W. BILL YOUNG L/D, ALLEGHENY RIVER

31 March 2010			Dewater and Repair Single 56’ x 360’

(24 Days)              Lock Chamber.

Single Chamber (56’ x 360’) Closed

No River Traffic Can Pass Through Lock

##### Repair/Maintenance Schedule for 2010

Month/Duration			Location/Activity

5 April through		LOCK 4, ALLEGHENY RIVER

23 April 2010			Renovate Emptying Valves and

(15 Days)			Operating Machinery.

Single Chamber (56’ x 360’) Open

Chamber Width Restriction of 52’

Intermittent Delays to Navigation

3 May through		     LOCK 3, MONONGAHELA RIVER

11 June 2010			Dewater 56’ x 360’ Lock Chamber

(29 Days)			Renovate Valves and Operating.

Large Chamber (56’ x 720’) Open

Small Chamber (56’ x 360’) Closed

Minor Delays to Navigation

28 June through		BRADDOCK L/D, MONONGAHELA RIVER

30 July 2010			Dewater 56’ x 360’ Lock Chamber

(33 Days)				Repair Lock Gates and Anchorages.

Large Chamber (110’ x 720’) Open

Small Chamber (56’ x 360’) Closed

Minor Delays to Navigation

9 August through		EMSWORTH L/D, OHIO RIVER

27 August 2010		     Dewater 110’ x 600’ Lock Chamber

(19 Days)				Renovate Empting Valves & Machinery.

Large Chamber (110’ x 600’) Closed

Small Chamber (56’ x 360’) Open

#### Major Delays to Navigation

13 September through	PIKE ISLAND L/D, OHIO RIVER

6 November 2010		Dewater 110’x 1200’Lock Chamber to

(54 Days)			Replace Miter Gates.

Large Chamber (110’ x 1200’) Closed

Small Chamber (110’ x 600’) Open

Minor Delays to Navigation

2.  The above schedules were developed in cooperation with the Waterways Association of Pittsburgh and are subject to change due to emergency or unusual conditions.  A supplemental notice will be issued approximately one (1) month prior to the start of each job outlined above.

3.  Beginning January 2009 the Pittsburgh District’s Notices to Navigation Interests will only be available by email and downloading from the Pittsburgh District webpage at

iwww.lrp.usace.army.mil/or/or-f/navrpt.htm.

FOR THE DISTRICT ENGINEER:

Richard C. Lockwood

Chief, Operations Division