U.S. Army Corps of Engineers, Pittsburgh                                                       8 February 2006

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  February 2006 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 30 April 2006.

Dashields L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the downstream gate anchorages in the 110-ft x 600-ft lock chamber.  The repair work is scheduled to begin at 1:00 AM on 13 February 2006 and be completed by 11:00 PM on 22 February 2006.  The 110-ft x 600-ft lock chamber will be closed to river traffic during this 10-day work period.  The 56-ft x 360-ft lock chamber will be open to navigation during this work period.  Major delays are expected.  (See Notice to Navigation Interests No. 06-1 for more details.)

Montgomery L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the upstream lock gates in the 110-ft x 600-ft lock chamber that were damaged in navigation accidents.  The repair work is scheduled to begin at 1:00 AM on 21 March 2006 and be completed by 11:00 PM on 23 March 2006.  The 110-ft x 600-ft lock chamber will be closed to river traffic during this 3-day work period.  The 56-ft x 360-ft lock chamber will be open to navigation during this work period.  Moderate delays are expected.  (See Notice to Navigation Interests No. 06-4 for more details.)

Montgomery L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the land wall 13' x 14' emptying valve in the 110-ft x 600-ft lock chamber.  The repair work is scheduled to begin at 11:00 PM on 23 March 2006 and be completed at 11:00 PM on 30 March 2006.  The 56-ft x 360-ft lock chamber will be closed to river traffic during this 7-day work period.  The large 110-ft x 600-ft lock chamber will be open to navigation during this work period except as follows.  Large chamber closures up to 4-hours will occur periodically (approximately 3 times during the 7-day work period) to move and install valve parts and equipment on the land wall.  Intermittent delays are expected.  (See Notice to Navigation Interests No. 06-5)

Emsworth L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet will repair the downstream land wall gate anchorage in the 110-ft x 600-ft lock chamber.  The repair work is scheduled to begin on 10 April 2006 and be complete on 14 April 2006.  The 110-ft x 600-ft lock chamber will be closed to river traffic during this 5-day work period.  The 56-ft x 360-ft lock chamber will be open to navigation during this work period.  Major delays are expected.

(See Notice to Navigation Interests No. 06-6)

Operations Division

SUBJECT: February 2006 Meeting

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:

www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

wmw.lrp.usace.army.mil/current/

c. District Navigation Notices:

www.lrd.usace.army.mil/navigation/notice/

3.  OTHER ITEMS OF INTEREST

As part of the Lower Mon River Project, five (5) dikes are to be constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  With consideration of allowable tolerance for stone placement underwater, we would expect to have no local high spots shallower than 12.5 feet at the intermediate operating pool level of El. 721.8.  This work, when complete, will mitigate outdrafts in the upstream approach

to the locks during high water events.  We have received a bid proposal from an 8(a) small disadvantaged business and the Corps Project Delivery Team is negotiating the final price to perform the work.  When a contract is awarded, the Corps of Engineers contractor will be required to have a communication and coordination plan with navigation as well as a helper boat available to assist tows navigating the upper approach during the dike placement activities.

The District's new towboat, the M/V Evanick, arrived at the Pittsburgh District Repair Station on 19 January 2006.  Crewed by Pittsburgh District personnel, it departed Louisiana on 8 January for its voyage home.  The vessel has been dry docked to conduct warranty repairs on the rudder system before it will be released for full duty by our Repair Fleet.  The M/V Evanick is named after George Evanick, Jr., who passed away in July 2003; George was an Inland River Towboat Master and First Class Pilot with the Pittsburgh District for over 20 years.

In 2005, the District navigation facilities have been experiencing about one towboat accident each month.  The frequency of damage to our navigation locks due to navigation accidents has

2

Operations Division

SUBJECT: February 2006 Meeting

recently increased at an alarming rate; there have been 7 towboat accidents since 1 December 2005.  I feel we have been rather "lucky" that these accidents have not resulted in extensive damage to our projects.  We ask that the towing industry urge pilots and deckhands to use extreme caution when entering or leaving the locks to reduce potential for a major accident that would result in a lock or river closure.

Work has been progressing throughout the winter months on the construction of a new $11 million concrete batch plant at Charleroi, which will produce all of the concrete for the new 84-ft x 720-ft locks at Charleroi Locks and Dam.  Erection is about halfway complete with the scheduled completion expected to be in April 2006.  This batch plant is being constructed under Contract 1, Construction of New River Wall, as a key feature in the contract.  Subsequent future contracts at Charleroi will utilize this batch plant to complete remaining concrete work associated with the new Charleroi Locks.

Other Pittsburgh District Activities.

o    9 February 2006:  Locks and Dams Stakeholders Meeting from 1:30 P.M. to 3:00 P.M. in

the Port of Pittsburgh Conference Room, 22nd Floor, William S. Moorhead Federal Building,

Pittsburgh, PA

o     14 February 2006:  Society of American Military Engineers (SAME) Meeting

o     13-15 February 2006:  Congressional Visitation

o     16 February 2006:  Congressional Budget Testimony

o     27 February- 1 March 2006:  WCI Conference

o     27 February- 3 March 2006:  Congressional Visitation

o     14-16 March 2006:  Inland Waterways Conference in Memphis, TN

o     4-6 April 2006:  National Operations Meeting

/signed/

RICHARD C. LOCKWOOD

Chief, Operations Division

3

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 2/8/06

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.erh.noaa.gov/pbz

## WEATHER RECAP

Much above normal temperatures and numerous rain producing storms led to several rises on the areas major rivers, but no flooding. Average rainfall ranged from 2.25 inches in the Allegheny River basin, which is 0.25 of an inch above normal, to 4.5 inches in the Monongahela River basin or 1.0 inch above normal. Rainfall of about 3.75 inches was reported in the Ohio River basin or about 1.0 inch above normal.

At the Pittsburgh International Airport monthly precipitation was 3.74 inches, which is 1.04 inches above normal. Temperature averaged 10.6 degrees/day below normal. Snowfall was 5.5 inches, which is 6.8 inches below normal.

For the first 7 days of February temperatures were 6.7 degrees above normal and precipitation was 1.00 inch or 0.44 of an inch above normal. Snowfall was 1.8 inches. Snowfall for the season is 22.7 inches or 2.2 inches below normal.

### RIVER FLOWS AND ICE

Numerous rain storms in January produced rises of 2-5 feet on all rivers from 2-6 January, 2-7 feet on the Allegheny, Ohio, and Muskingum Rivers from 12-20 January, and 4-6 feet on the Monongahela River on 17-18 January. The largest rises occurred on the Monongahela and Ohio Rivers from 22-24 January when over 2.0 inches of rain fell across northern West Virginia.

Currently flows on the Monongahela River are near normal, 200% of normal on the Allegheny River and 150% of normal on the Ohio River.  There is no ice on the major rivers in the region.

#### HIGH WATER POTENTIAL

The high water potential is near normal. There is very little snow cover for February and no river ice.  The outlook for the next few weeks is for a cold weather pattern that is unlikely to produce enough rain to cause flooding.  A widespread 2.0 to 2.5 inches of rain and/or snowmelt in 6 to 12 hours is needed to bring the major rivers to bankfull.

##### WEATHER FORECAST

Today: 30% chance of snow showers. Little or no accumulation.. High around 30.

Tonight: 30% chance of evening…then partly cloudy. Low in the mid teens.

Thursday: Partly cloudy. High in the upper 30s

Thursday Night: 40% chance of snow showers. Low in the lower 20s.

Friday:  50% chance of snow showers. High near 35.

Friday night. 50% chance of snow showers. Low near 20.

Saturday:  50% chance of snow showers. High  in the upper 20s.

Saturday Night:  40% chance of snow showers. Low 15 to 20.

Sunday:  40% chance of snow showers. High near 25.

Monday:  Partly cloudy. Low near 20. High near 35.

Tuesday:  Partly cloudy. Low near 20. High near 35.

The 8 to 14 day forecast…below normal temperatures and near normal precipitation.

The Feb Outlook …Below normal temperature and above normal precipitation.

The Mar-Apr-May Outlook…near normal temperature and above normal precipitation.