U.S. Army Corps of Engineers, Pittsburgh                                                       12 July 2006

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  July 2006 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 30 September 2006.

Braddock L/D, Monongahela River- Notice is given that both lock chambers at Braddock are tentatively scheduled to be closed from 7:00 AM to 3:30 PM on 25 & 26 July 2006 and we are awaiting concurrence from the Waterways Industry.  The two 8.5 hour closures will enable Shaka Inc., contractor for the U.S. Army Corps of Engineers, to work on the hydraulic lines for the installation of capstan units for the 56-ft x 360-ft river chamber.  This work requires the complete shutdown of the hydraulic system which also disables the operation of the lock gates and valves in the main 110-ft x 720-ft lock chamber.

Braddock L/D, Monongahela River- As part of the Lower Mon River Project, five (5) underwater flow control dikes are to be constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  This work, when complete, will mitigate outdrafts in the upstream approach to the locks during high water events.  A contract was awarded to Eagle Design on 30 March 2006.  The work commenced on 5 July 2006 and will take approximately 15 weeks to construct all 5 dikes.  The marine subcontractor will work 10-hour shifts, 6 days per week, Monday through Saturday.  Shifts will commence around 6:30 AM each day and end at approximately 5:00 PM.  The work is located within the direct sailing line of river traffic and requires close coordination with waterways industry and the lock personnel to permit traffic to pass the site of work safely.  During active construction periods, the marine subcontractor will withdraw floating plant and provide any necessary helper assistance for tows passing the Braddock Locks.  All plant will be removed from the lock approach area when not working on the dikes.  During this period of construction, and during working hours, all tows traveling to the Braddock Locks are required to telephone the contractor’s work vessel at least 2-hours in advance of their anticipated arrival.  This will allow the construction contractor to discontinue their work, withdraw plant and equipment as necessary from the approach to the lock, and prepare to assist the tow if necessary.  It should be noted that tows, which fail to comply with the required 2-hour advance notification, could experience significant delays at the Braddock Locks while the construction contractor withdraws plant and equipment.  In addition to the 2-hour advance notification, all approaching tows must telephone the contractor’s vessel and radio the locks just prior to reaching the upstream and downstream arrival points.  (See Pittsburgh District Notice to Navigation Interests No. 06-25 REVISED)

Operations Division

SUBJECT: July 2006 Meeting

Lock and Dam 3, Monongahela River- Notice is given that Joseph B. Fay Company, contractor for the U. S. Army Corps of Engineers, will be performing emergency stabilization work on the dam at Locks and Dam 3, Monongahela River.  The work consists of placing tremie concrete in the foundation of the dam and installing sheetpiling and riprap at the downstream face of the dam.  The work area extends to approximately 200 feet downstream of the dam and is within the restricted area of the facility.  This construction work is scheduled to begin in July and continue until October 2006.  In general, the contractor will be working 10 hours per day Monday through Thursday.  The contractor’s floating plant operation will be working in the area immediately downstream of the dam.  (See Pittsburgh District Notice to Navigation Interests No. 06-24)

Lock 3 (Elizabeth), Monongahela River-  The U.S. Army Corps of Engineers Repair Fleet will dewater the 56-ft x 720-ft land lock chamber to repair the filling and emptying valves.  The work is scheduled from 18 July through 25 August 2006.  The land lock chamber will be closed to navigation interests during this 39-day work period.  The 56-ft x 751-ft extended river chamber

will be available to navigation; tows will be restricted to a maximum width of 52 feet wide and must stay against the river wall during lockage.  There will be approximately 6 times during the

job that the extended chamber will be closed for up to 8-hours for diving crews to place and remove the middle wall emptying valve bulkheads. (See Pittsburgh District Notice to Navigation Interests No. 06-22)

Braddock L/D, Monongahela River-  As part of the Lower Monongahela River Project, the bulkhead sills and recesses of the 110-ft x 720-ft main lock chamber at Braddock L/D will be modified to accommodate the new maintenance bulkheads that were purchased under the

contract to complete the new gated dam.   A contract was awarded to the Joseph B. Faye Company for this work.  It is expected that work on the main chamber lock walls will continue throughout the summer and into the early fall.  Some minor (4 hours or less) interruptions to traffic through this main lock chamber may occur during this period to accommodate construction of new bulkhead slots in the lock chamber walls.  The work will culminate in two 10-day closures of the main lock chamber scheduled for 31 August - 9 September and 19 September - 28 September 2006.  Concurrently, the Pittsburgh Repair Fleet is scheduled to lift and repair the lock gates during the two 10-day closure periods.

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:

www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

http://wmw.lrp.usace.army.mil

c. District Navigation Notices:

www.lrp.usace.army.mil/or/or-f/navrpt.htm

2

Operations Division

SUBJECT: July 2006 Meeting

3.  OTHER ITEMS OF INTEREST

The District’s multiple purpose reservoirs are at or slightly above their normal summer pool levels for this time of year and all reservoirs are able to meet downstream low water augmentation schedules this summer.

/signed/

JAMES J. ROCKOVICH, P.E.

Assistant Chief, Operations Division

3

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 6/14/06

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

Temperature was below normal in June and rainfall averaged from near normal to slightly above normal. June was the first month since February with at or above normal rainfall.

Precipitation was near normal in the Allegheny, Monongahela, and Ohio River basins averaging 4.0–5.0 inches.

At the Pittsburgh International Airport monthly precipitation was 4.37 inches, which is 0.25  of an inch above normal. Temperature averaged 2.1 degrees/day below normal.

For the first 11 days of July temperatures were 2.3 degrees below normal and rainfall was 1.26 inches or 0.21 of an inch below normal.  Total precipitation since 1 Jan 2006 is 19.21 inches which is 1.43 inches below normal.

### RIVER FLOWS

At the beginning of June seven day average flows were near normal. Most of the rain in June fell during the first five and the last seven days of the month.  Widespread rains at the end of the month produced rises of 3-9 feet on the Monongahela River and 3-5 feet on the Ohio River from 25-29 June.  Rises on the Allegheny River were all 2 feet or less. By the end of the month seven day average flows were well above normal. Currently flows on the Allegheny, Monongahela, and Ohio Rivers are about 150 percent of the long term median flow.

#### HIGH WATER POTENTIAL

The high water potential is normal. Flows are slightly above normal.  A widespread 2.5 to 3.0 inches of rain in 6 to 12 hours is needed to bring the major rivers to bankfull.  The DEP lifted the statewide Drought Watch on June 30th.

##### WEATHER FORECAST

Today:  Showers and thunderstorms. Rain heavy at times. High in the upper 70s

Tonight:  70% chance of showers and thunderstorms. Low in the upper 60s.

Thursday:  50% chance of showers and thunderstorms.  High in the lower 80s

Thursday Night: 30% chance of showers and thunderstorms. Low near 65.

Friday: Partly cloudy and humid. High near 85.

Friday night: 30% chance of showers and thunderstorms. Low in the upper 60s

Saturday:  30% chance of showers and thunderstorms. High near 85.

Saturday Night:  Partly cloudy. Low in the upper 60s.

Sunday:  Partly cloudy. High in the upper 80s.

Monday:  Partly cloudy. Low in the upper 60s.  High in the upper 80s.

Tuesday: 30% chance of showers and thunderstorms.  Low near 65. High near 85

The 8 to 14 day forecast…Above normal temperature and near normal rainfall.

The July Outlook...Near normal temperature and precipitation.

The Aug-Sep-Oct Outlook…near normal temperature precipitation