Attachment #2

Operations and Readiness Division		             				  18 June 2003

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  June 2003 Meeting

##### REPORT ON LOCK CLOSURES AND DELAYS TO NAVIGATION

1.  The following is the schedule of lock closures and delays to navigation interests through

31 August 2003.

Lock 4, Monongahela River - The U.S. Army Corps of Engineers Repair Fleet started work on 16 June 2003 to dewater the 56ft x 720ft lock chamber to renovate the downstream gate sill; the job is expected to be complete on 10 July 2003.  The job, originally schedule to begin on 10 June 2003 and end on 3 July 2003, was delayed due to high water.  The small 56ft x 360ft lock chamber will be open to river traffic during the work period.  Major delays to navigation interests are anticipated during this 24-day closure of the 56ft x 720ft lock chamber.   (Reference Navigation Notice 03-20 and Navigation Notice 03-21)

Hannibal L/D, Ohio River - The U.S. Army Corps of Engineers Repair Fleet will renovate the middle wall filling tainter valve and operating machinery in the 110ft x 1200ft lock chamber during the period from 22 July through 9 August 2003.  The small 110ft x 600ft lock chamber will be closed to navigation traffic during this 19-day work period; the 110ft x 1200ft lock chamber will remain open with only minor delays anticipated. (This job was originally scheduled from 4-22 August 2003.)

Pike Island L/D, Ohio River - The U.S. Army Corps of Engineers Repair Fleet will renovate the middle wall emptying tainter valve and operating machinery in the 110ft x 1200ft lock chamber during the period from 11 August 2003 through 29 August 2003.  The small 110ft x 600ft lock chamber will be closed to navigation traffic during this 19-day work period; the 110ft x 1200ft lock chamber will remain open with only minor delays anticipated.  (This job was originally scheduled for the period 15 July – 2 August 2003.)

2.  The following Internet sites are recommended for the most up-to-date navigation information:

a.  Daily Navigation Conditions:

http://www.lrd-wc.usace.army.mil/text/pitrpti.txt

b.  Current River Conditions:

http://wmw.lrp.usace.army.mil/current/

c.  Pittsburgh District Navigation Notices:

http://www.lrp.usace.army.mil/or/navrpt.htm

3.  There have been an alarming number (eleven-11) of navigation accidents in the Pittsburgh District over the past six (6) months with most of the accidents occurring during high water episodes and/or windy conditions.  We ask that navigation interests exercise extreme vigilance and take proper precautions during these extreme conditions to mitigate the number of accidents at our navigation facilities and to preclude major damage and the potential shutdown of the locks.

/s/

JAMES J. EDINGER, P.E.						                                             		           Chief, Operations and Readiness Division

RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 06/18/03

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--www.nws.noaa.gov/er/pit

WEATHER RECAP

During May temperatures were slightly below normal, but rainfall was well above normal. Rainfall averaged 5.00 - 6.00  inches throughout the region. This represents a departure of 1.50 - 2.5 inches above normal in the Monongahela and Ohio River basins and 1.00 inch in the Allegheny River basin. All of the major rivers rose significantly during the first half of May, and then gradually receded over the latter part of the month, but remained above normal. The most significant rises occurred from 9 to 11 May in the Monongahela, and Ohio Rivers.

At the Pittsburgh International Airport monthly precipitation  was 6.14 inches which is 2.34  inches above normal. Temperature averaged 0.9 of a degree per day below normal.

For the first 17 days of June temperatures have been 2.1 degrees per day below normal , precipitation was 3.70 inches which is 1.39 inches above normal. Precipitation at the airport is now 1.52 inches above normal since 1 January 2003.

RIVER FLOWS

The most widespread and prolonged rainfall during May occurred from 5-10 May. As a result the Allegheny River rose 2 - 3 feet, the Monongahela river rose 4 - 10 feet, and the Ohio River 7 - 9 feet.  Rivers in the region crested around mid month, then gradually receded during the latter half of May. However, at month’s end flows on all rivers remained well above normal.

HIGH WATER POTENTIAL

High water potential is above normal. River flows are remain well above normal, and the ground is nearly saturated...particularly in southwest Pennsylvania and northern West Virginia.  A widespread 2.0 to 2.5 inches of rain in 12 to 24 hours is needed to bring the major rivers to bank full.

WEATHER FORECAST

Today: 30 percent chance of showers or thunderstorms. High near 75.

Tonight: 40 percent chance of showers or thunderstorms. Low in the lower 60s.

Thursday: Partly sunny with a 30 percent chance of showers. High in the lower 70s.

Thursday Night: Partly cloudy. Low in the lower 50s

Friday: Partly sunny. High near 75.

Friday Night: Mostly clear. Low near 55.

Saturday: Mostly sunny. High in the lower 80s.

Sunday: Partly cloudy. Low in the upper 50s. High in the lower 80s.

Monday: Partly cloudy. Low in the lower 60s. High in the lower 80s.

Tuesday: Partly cloudy. Low in the lower 60s. High in the lower 80s.

The 8 to 14 day forecast is for above normal temperature and near normal rainfall.

The June Outlook is for near normal temperatures and above normal rainfall.

The July-Aug-Sep Outlook is for near normal temperature and rainfall.