Operations and Readiness Division						    10 November 2004

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  November 2004 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 31 December 2004.

Lock & Dam 4, Monongahela River - The U.S. Army Corps of Engineers contractor at Lock 4 (Charleroi) removed the small 56ft x 360ft lock chamber from operation on 12 April 2004.  Thus the large 56ft x 720ft lock chamber is the only means to transit Charleroi until construction of the new 84ft x 720ft river lock chamber is completed in the next 10-12 years.  The contractor is continuing work to prepare the river lock chamber for future construction of the new river wall.  On 27 September the Corps accepted the bid of $96,553,429 from A Joint Venture of Trumbull Corporation and Brayman Construction Corporation for construction of the new lock river wall at Charleroi.  It is anticipated that the Notice to Proceed will not be issued until June 2005.

Hannibal L/D, Ohio River - The U.S. Army Corps of Engineers Repair Fleet is replacing the River Wall Filling Valve and renovating its operating machinery; this work started on

31 October and is expected to be complete on 19 November 2004.  The 110ft x 1200ft lock chamber will be open to river traffic except as noted.  The large 110ft x 1200ft lock chamber will be closed for two periods, not to exceed 24-hours each, during the removal of the old valve and during the installation of the new valve.  Additional large chamber closures up to 4 hours will occur periodically during the job to move valve parts and equipment.  During these intermittent closures of the large lock chamber, the small 110ft x 600ft lock chamber will be used to pass river traffic with a double lockage being the maximum acceptable tow.  (Reference Notice to Navigation Interests No. 04-44 and 04-50)

Lock 5, Allegheny River - The U.S. Army Corps of Engineers Repair Fleet will replace the upstream lock gates in the 56-ft x 360-ft lock chamber.  The work is scheduled for 7-9 December 2004.  No river traffic will be able to pass through Lock 5 during this 3-day period.  (Reference Notice to Navigation Interests No. 04-52)

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:

www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:

wmw.lrp.usace.army.mil/current/

c. Pittsburgh District Navigation Notices:

www.lrp.usace.army.mil/or/or-f/navrpt.htm

3.  OTHER ITEMS OF INTEREST

Lock 2, C.W. Bill Young (Lock 3), and Lock 4 on the Allegheny River are no longer providing haulage assistance for the second cut of a triple lockage for commercial vessels.  The Corps will continue to provide haulage assistance for the first cut of a double or triple lockage.  Commercial tows requiring triple lockages must have the towboat accompany the second cut through the lock.  After securing the first and second cuts on the lock guide wall, the towboat will be locked back through to accompany the third cut through the lock (double trip). (Reference Notice to Navigation Interests No. 04-30)

The District Repair Fleet’s planned schedule of lock maintenance work for 2005 and 2006 is being prepared; expect to have the draft schedule complete by 19 November 2004 for the Waterways Association to review and provide input.

CEWAAG: CORPS of ENGINEERS WATERWAYS ASSOCIATION ADVISORY GROUP - A CEWAAG meeting was held on 5 November 2004 at PEWARS and a draft  Emergency Action Plan (EAP) for the Lower Monongahela River Project was discussed as the District continues preparations for potential failures at L/D 3 (Elizabeth) and L/D 4 (Charleroi).  A “Table Top Exercise” with waterways interests in the effected pools is tentatively scheduled for January 2005.  The Waterways Association and the Port of Pittsburgh are active members of the planning and development team.  The District Public Affairs Office will develop the necessary media relations plan.  Once the EAP is finalized and distributed, another CEWAAG meeting will be arranged to review the Plan before the actual exercise occurs in January 2005.  Mike Rattay, Lower Mon Project Manager, is the point of contact and he can be reached at 412/395-7372 if you have questions or need more information.

The Emergency Action Plan for Emsworth L/D, Ohio River was also briefly discussed at the CEWAAG meeting as the District continues to plan for potential emergencies with the dam lift gates particularly during high water events.  Jim Sekela, LRP Dam Safety Program Manager, is the action officer for the Emsworth plan.

Chief of Operations, Rich Lockwood, also handed-out and solicited comments on a Draft Navigation Notice for the schedule of lock operations on the Monongahela River for the upcoming winter season.  Effective 1 December 2004 through March 2005, Hildebrand L/D and Opekiska L/D will be closed; and Morgantown L/D will be open from 7:00 AM to 3:00 PM daily.  Appointment lockages must be made at least 24 hours in advance and no lockages will be accepted between 11:00 PM and 6:30 AM.  The Notice to Navigation Interests No. 04-51 (copy attached) was issued on 9 November 2004 and we request feedback on any problems encountered by the towing industry with the procedures outlined in the Notice.

/s/

RICHARD C. LOCKWOOD

Chief, Operations and Readiness Division

412-395-7140

2

# RIVER AND WEATHER CONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 11/10/04

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.erh.noaa.gov/er/pbz

WEATHER RECAP

Rainfall was near normal in the Monongahela and Ohio River basins averaging 2.5 – 3.0 inches.  In the Allegheny River basin rainfall averaged 2.0 – 2.5 inches or about 0.75 of an inch below normal.

At the Pittsburgh International Airport the October precipitation was 3.36 inches, which was 1.11 inches above normal. Temperature averaged 0.7 of a degree/day above normal.

For the first 9 days of November temperatures have been 3.0 degrees/day above normal and rainfall was 0.79 inches or 0.04 of an inch below normal. Since 1 January the total precipitation has been 52.42 inches, which is 19.62 inches above normal. The previous record annual precipitation was 52.24 inches in 1990.

RIVER FLOWS

Following the near record rains of September, the seven-day average flows were much above normal in the Ohio, Allegheny and Muskingum River basins and near normal in the Monongahela River basin at the beginning of October.  With near to slightly below normal rainfall, rivers gradually receded but were still above normal by month’s end.

HIGH WATER POTENTIAL

High water potential is above normal. Rivers flows are 150 to 200 percent of normal. Groundwater levels are high, and soils are moist. A widespread 2.0 to 2.5 inches of rain in 6 to 12 hours is needed to bring the major rivers to bank full.

WEATHER FORECAST

Today:  Partly cloudy. High in the upper 50s.

Tonight: Partly cloudy. Low near 40.

Thursday: Mostly cloudy. 70 percent chance of afternoon showers. High near 50.

Thursday Night:   Cloudy with a 70 percent chance of rain showers. Low near 32.

Friday:  Partly cloudy. High near 40.

Friday Night:  Partly cloudy. Low near 25.

Saturday:  Partly cloudy. High in the lower 40s.

Saturday Night:  Clear. Low in the upper 20s.

Sunday:  Mostly sunny. High in the mid 40s

Monday: Partly cloudy. Low in the lower 30s. High in the lower 50s.

Tuesday:  Partly cloudy with a 30 percent chance of afternoon rain showers.

Low near 30. High in the upper 40s

The 8 to 14 day forecast is for above normal temperature and precipitation.

The Nov Outlook is for near normal temperatures and precipitation.

The Dec-Jan-Feb Outlook is for below normal temperature and near normal precipitation.