U.S. Army Corps of Engineers, Pittsburgh

Operations Division

MEMORANDUM FOR:  Waterways Association of Pittsburgh

SUBJECT: Items of Interest to Navigation, November 13, 2013

- LOCK CLOSURES AND DELAYS

Ohio River

- Hannibal L/D, Pike Island L/D, New Cumberland L/D – Intermittent closures up to 4 hours in duration may be experienced August 2013 through April 2014 while the interlock controls systems are replaced. Closures will be during daylight hours only. Reference: Navigation Notice 13-35.

- Montgomery L/D – The auxiliary 56’ x 360’ river lock chamber will be closed in order to perform structural repairs to the dam gate end frames. Work is scheduled to begin at 0100 2 DEC 2013 and end at approximately 2300 20 DEC 2013. Reference: Navigation Notice 13-34.

- Emsworth L/D – The auxiliary 56’ x 360’ river lock chamber will be closed in order to make repairs on the filling valves located on the upper end of the middle wall. Work is scheduled to begin at 0830 22 OCT 2013 and end at approximately 2300 22 NOV 2013. Reference: Navigation Notice 13-33.

Monongahela River

- Maxwell L/D - The river lock chamber at Maxwell L/D is currently out of   service. This unscheduled lock closure is the result of a navigation accident that happened early Thursday morning on October 31, 2013. This resulted in damage to the upper guard wall. An inspection team visited the lock on 6 November, 2013. An inspection report, repair plan, and cost estimate are being prepared.

2.  OTHER ITEMS OF INTEREST

Ohio River

- Emsworth L/D - Shoaling has been reported in the lower approach channel near the mouth of Lowries Run Creek. Amherst Madison arrived on-site on 10 November 2013 to dredge an estimated 683.22 CY of material. Reference: Navigation Notice 13-37

Allegheny River

- L/D 5 - Shoaling has been reported in the lower approach channel. Commercial tows are advised to modify their approach and exit angles in the downstream lock approach until the conditions are addressed. USACE is currently developing plans for the possible dredging of the area. Reference: Navigation Notice 13-32.

- L/D 2 & CWBY – Due to infrastructure conditions and safety concerns, USACE will not assist deck hands with the placement of tow lines on the upper and lower guide walls. Work will commence this week removing the existing poles and cable handrails and replacing them with security fencing. Reference: Navigation notice 13-31.

Miscellaneous

- Notice is hereby given that the USACE Pittsburgh District will no longer send Notices to Navigation Interests by e-mail. USACE will continue to send electronic version of Notices to Navigation Interests to United States Coast Guard (USCG) and the Waterways Association. In order to view these notices, readers must access the USACE Pittsburgh District web page at:

http://www.lrp.usace.army.mil/missions/NavigationNotices.aspx

- River Navigation Charts are available by calling the Government Printing Office Book Store at 866-512-1800.

3.  RECOMMENDED INTERNET SITES

- Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

- Current River Conditions:  http://wmw.lrp.usace.army.mil

- District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

- LPMS Public Web Site:  http://corpslocks.usace.army.mil/

/signed/

RICHARD C. LOCKWOOD

Chief, Operations Division