U.S. Army Corps of Engineers, Pittsburgh                                                       13 September 2006

Operations Division

MEMORANDUM FOR Waterways Association of Pittsburgh

SUBJECT:  September 2006 Meeting

##### ITEMS OF INTEREST TO NAVIGATION

1.  LOCK CLOSURES AND DELAYS - The following is the schedule of lock closures and delays through 11 November 2006.

Braddock L/D, Monongahela River-  As part of the Lower Mon River Project, five (5) underwater flow control dikes are being constructed in the upstream approach to Braddock L/D, Mile 11.3, Monongahela River.  The Corps of Engineers investigated construction of these flow control dikes at the current intermediate pool elevation of El. 721.8 and concluded that the dikes could be constructed at this intermediate pool level without any adverse hydraulic effects.  The tops of the stone dikes are to be constructed to El. 708.7 providing a freeboard of 13.1 feet over the top of the dikes at the current intermediate operating pool.  This work, when complete, will mitigate outdrafts in the upstream approach to the locks during high water events.  A contract was awarded to Eagle Design on 30 March 2006.  The work commenced on 5 July 2006 and will take approximately 15 weeks to construct all 5 dikes.  The marine subcontractor, Ohio River Salvage, is working 10-hour shifts, 6 days per week, Monday through Saturday.  Shifts commence around 6:30 AM each day and end at approximately 5:00 PM.  Dike #1, #2 and #3 are complete and work is continuing on Dike #4.  The work is located within the direct sailing line of river traffic and requires close coordination with waterways industry and the lock personnel to permit traffic to pass the site of work safely.  During active construction periods, the marine subcontractor will withdraw floating plant and provide any necessary helper assistance for tows passing the Braddock Locks.  All plant will be removed from the lock approach area when not working on the dikes.  During this period of construction, and during working hours, all tows traveling to the Braddock Locks are required to telephone the contractor’s work vessel at least 2-hours in advance of their anticipated arrival.  This will allow the construction contractor to discontinue their work, withdraw plant and equipment as necessary from the approach to the lock, and prepare to assist the tow if necessary.  It should be noted that tows, which fail to comply with the required 2-hour advance notification, could experience significant delays at the Braddock Locks while the construction contractor withdraws plant and equipment.  In addition to the 2-hour advance notification, all approaching tows must telephone the contractor’s vessel and radio the locks just prior to reaching the upstream and downstream arrival points.  (See Pittsburgh District Notice to Navigation Interests No. 06-25 REVISED)

Locks and Dam 3, Monongahela River-  Notice is given that Joseph B. Fay Company, contractor for the U. S. Army Corps of Engineers, is performing emergency stabilization work on the dam at Locks and Dam 3, Monongahela River.  The work consists of placing tremie concrete in the foundation of the dam and installing sheetpiling and riprap at the downstream face of the dam.

The work area extends to approximately 200 feet downstream of the dam and is within the

restricted area of the facility.  This construction work is expected to continue until October 2006.

Operations Division

SUBJECT: September 2006 Meeting

In general, the contractor is working 10 hours per day Monday through Thursday.  The contractor’s floating plant operation is working in the area immediately downstream of the dam.  (See Pittsburgh District Notice to Navigation Interests No. 06-24)

Braddock L/D, Monongahela River-  As part of the Lower Monongahela River Project, the bulkhead sills and recesses of the 110-ft x 720-ft main lock chamber at Braddock L/D will be modified to accommodate the new maintenance bulkheads that were purchased under the contract to construct the new gated dam at Braddock.  When the upstream and downstream slots and sills are complete, the maintenance bulkheads will be able to be used for future lock chamber dewaterings.  Contract work consisting of constructing the new upstream and downstream bulkhead slots and the new upstream bulkhead sill was partially completed during the recent 10-day closure of the main chamber that occurred from 31 August - 9 September 2006; river traffic encountered daily average delays ranging from 2 to 14 hours while utilizing the small 56-ft x 360-ft lock chamber.  Another 10-day closure to accommodate the continued construction contract is scheduled from 19-28 September 2006.  (See Pittsburgh District Notice to Navigation Interests No. 06-27)

New Cumberland L/D, Ohio River-  The U.S. Army Corps of Engineers Repair Fleet  will renovate the River Wall Emptying Tainter Valve in the large 110-ft x 1200-ft lock chamber from 10 thru 27 October 2006.  The large 110-ft x 1200-ft lock chamber will be open during the repair work, except as follows.  The large 110-ft x 1200-ft lock chamber will be closed for two periods, not to exceed 20-hours each, during the removal of the existing valve and during the installation of the new valve.  Additional large lock chamber closures up to 4 hours will occur periodically during the job to move the valve parts and equipment.  During the intermittent closures of the large lock chamber all traffic will be passed through the small 110-ft x 600-ft lock chamber with a double lockage being the maximum acceptable tow.  River traffic requiring a double lockage thru the 110-ft x 600-ft lock chamber will be responsible for acquiring the assistance of a helper boat, or the towboat will have to lock thru with each cut of the tow.  Minor delays to navigation interests are expected. (See Pittsburgh District Notice to Navigation Interests No. 06-31)

Lock 4, Monongahela River-  The U.S. Army Corps of Engineers Repair Fleet will replace the upstream lock gates in the single 56-ft x 720-ft lock chamber from 7 thru 9 November 2006.  The 56-ft x 720-ft lock chamber will be closed to navigation; no river traffic will be able to pass through Lock 4 during this 3-day work period.  (See Pittsburgh District Notice to Navigation Interests No. 06-33)

2.  RECOMMENDED INTERNET SITES - The following sites are recommended for the most up-to-date navigation information.

a. Daily Navigation Conditions:  www.lrd-wc.usace.army.mil/text/pitrpti.txt

b. Current River Conditions:  http://wmw.lrp.usace.army.mil

c. District Navigation Notices:  www.lrp.usace.army.mil/or/or-f/navrpt.htm

2

Operations Division

SUBJECT: September 2006 Meeting

3.  OTHER ITEMS OF INTEREST

The District’s multiple purpose reservoirs are at or above their normal summer pool levels for this time of year and all reservoirs are able to meet downstream low water augmentation schedules this summer.

We continue to work the FY07 and FY08 Operations and Maintenance budgets for the Pittsburgh District.  Currently there are a number of high risk maintenance tasks that are not funded in FY07 on the Monongahela River.  We are working closely with our Division and Headquarters to ensure that the need, scope and risks associated with each task are understood.  If the current budget formulation holds, we will need to rearrange the last quarter of Calendar Year 06 and Calendar Year 07 Maintenance Schedule previously coordinated with the Association in order to effectively and efficiently utilize our fleet and repair party.

Dave Sneberger, Chief of Locks and Dams Branch, will attend and make a presentation at the 2006 Barge Breakaway Seminar on 14 September 2006 at Mariner’s Hall in Dunlevy, PA.  His presentation will include the Corps navigation mission, river conditions conducive to barge breakaways, barge and tow concerns at our locks, and construction and maintenance at the navigation facilities.

A VTC meeting with representatives from the navigation industry, Pittsburgh District USACE, and Engineer Research Development Center USACE is scheduled from 9:00 AM to 11:30 AM on 22 September 2006 in the Port of Pittsburgh Conference Room, Wm. S. Moorhead Federal Building, 1000 Liberty Avenue, Pittsburgh, PA.  The purpose of the VTC is to demonstrate navigation conditions in the lower approach at Charleroi L/D using a physical model study investigation of the fixed lower guard wall design and cell layout, and to obtain input from the navigation industry.

The Upper Allegheny River Initiative stakeholder meeting is scheduled for the evening of the 26th of September 2006 from 7:00 PM to 9:00 PM at the Eagles Club in Kittanning, PA; this is the second Allegheny Initiative public meeting sponsored by the Port of Pittsburgh this year.

The Cincinnati Tall Stacks celebration is scheduled for 4-8 October 2006.

The Waterways Council, Inc. 2006 Symposium and Annual Meeting will be held at the Gaylord Opryland Hotel in Nashville, TN from 18-20 October 2006.

RICHARD C. LOCKWOOD

Chief, Operations Division

3

RIVER AND WEATHERCONDITIONS

Prepared for Waterways Assn. Of Pittsburgh Meeting 9/13/06

National Weather Service Forecast Office, Pittsburgh PA

For the latest river and weather forecasts--http://www.weather.gov/pittsburgh

## WEATHER RECAP

Temperature was above normal in August, and rainfall was at or below normal. For the most part, weather systems were weak and produced only scattered thunderstorm activity.  The only flash flooding occurred on 29 August when a slow moving front produced in excess of 2.00 inches of rain in 2 hours in portions of the northwest.  Rainfall was near normal in the Allegheny River basin averaging about 4.0 inches. In the Ohio and Monongahela River basins rainfall averaged 2.0 – 2.25 inches or 1.25 – 2.00 inches below normal.

At the Pittsburgh International Airport monthly precipitation was 1.60 inches, which is 1.78 inches below normal. Temperature averaged 1.8 of a degree/day above normal.

For the first 12 days of September temperatures were 3.8 degrees below normal and rainfall was 1.50 inches or 0.14 of an inch above normal.  Total precipitation since 1 Jan 2006 is 24.91 inches which is 2.96 inches below normal.

### RIVER FLOWS

At the beginning of August seven day average flows on the Allegheny River were much above normal, and flows on the Ohio and Monongahela Rivers were at or slightly above normal.  Rivers receded until the last week of the month.  Following fairly widespread rainfall during the last week of August the Monongahela and Ohio Rivers were near normal and the Allegheny River which was above normal.  Runoff from widespread rains on 28 and 29 August produced rises of 3 – 7 feet on the Allegheny River.  Rises on the Ohio and Monongahela Rivers were 2 feet or less.

#### HIGH WATER POTENTIAL

The high water potential is normal. Flows are near normal, and the only significant threat of flooding is posed by the remnants of tropical storms moving through the region. A widespread 2.0 to 3.0 inches of rain in 6 to 12 hours is needed to bring the major rivers to bankfull.

##### WEATHER FORECAST

Today: Morning showers and maybe an afternoon thunderstorm. High mid 60s.

Tonight: Mostly Cloudy. 70% chance of showers or a thunderstorm. Lows mid 50s.

Thursday: Mostly Cloudy. 50% chance of showers. High lower 70s.

Thursday Night: Partly Cloudy. Low mid 50s.

Friday: Partly Cloudy. High mid 70s.

Friday night: Mostly Clear. Low upper 50s.

Saturday: Mostly Sunny. High upper 70s.

Saturday Night: Clear. Low upper 50s.

Sunday: Mostly Sunny. High upper 70s.

Monday: Partly Cloudy. High mid 70s.

Tuesday: Mostly Cloudy. High mid 70s.

The 8 to 14 day forecast…above normal temperature and near normal rainfall.

The Sep Outlook...near normal temperature and at or above normal rainfall.

The Oct-Nov-Dec Outlook…near normal temperature and near normal rainfall.

The Winter Outlook (Dec-Jan-Feb)…above normal temperature and near normal precipitation.